|  |  |  |  |
| --- | --- | --- | --- |
|  | V1 (01.01.18) | | |
| Project Phase | Start Date | End Date | Effort Range (hrs.) |
| Requirements | 01.01.18 | 01.19.18 | 100 - 200 |
| Design & Documentation | 01.01.18 | 01.19.18 | 100 - 200 |
| Construction and Unit/Integration Testing | 01.01.18 | 01.19.18 | 100 - 200 |
| System Testing and Support | 01.01.18 | 01.19.18 | 100 - 200 |
| UAT Support | 01.01.18 | 01.19.18 | 100 - 200 |
| Training Support | 01.01.18 | 01.19.18 | 100 - 200 |
| Production Deployment Support | 01.01.18 | 01.19.18 | 100 - 200 |
| Total: | | | 500-900 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | V1 (01.01.18) | | | V2 (05.01.18) | | |
| Project Phase | Start Date | End Date | Effort Range (hrs.) | Start Date | End Date | Effort Range (hrs.) |
| Requirements | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 |
| Design & Documentation | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 |
| Construction and Unit/Integration Testing | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 150 - 250 |
| System Testing and Support | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 |
| UAT Support | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 |
| Training Support | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 |
| Production Deployment Support | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 |
| Total: | | | 500-900 |  |  | 550-950 |

|  |  |
| --- | --- |
| Change Summary | |
| V2 | * Due to the additional data exchange scope identified, the following estimates have changed:   + Construction – Increased from 100-200 to 150-250.   + Total Estimates changes to 550-950 * xx hours is added to V1 estimates. |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | V1 (01.01.18) | | | V2 (05.01.18) | | | V3 (10.11.18) | | |
| Project Phase | Start Date | End Date | Effort Range (hrs.) | Start Date | End Date | Effort Range (hrs.) | Start Date | End Date | Effort Range (hrs.) |
| Requirements | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 |
| Design & Documentation | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 |
| Construction and Unit/Integration Testing | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 150 - 250 | 01.01.18 | 01.19.18 | 100 - 200 |
| System Testing and Support | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 |
| UAT Support | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 300 - 500 |
| Training Support | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 |
| Production Deployment Support | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 | 01.01.18 | 01.19.18 | 100 - 200 |
| Total: | | | 500-900 |  |  | 550-950 |  |  | 500-900 |

|  |  |
| --- | --- |
| Change Summary | |
| V2 | * Due to the additional data exchange scope identified, the following estimates have changed:   + Construction – Increased from 100-200 to 150-250.   + Total Estimates changes to 550-950 * xx hours is added to V1 estimates. |
| V3 | * Due to the additional data exchange scope identified, the following estimates have changed:   + Construction – Increased from 100-200 to 150-250.   + Total Estimates changes to 550-950 * xx hours is added to V2 estimates. |